**Bi-Weekly Report 02 - Group G11**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Group No** | G11 | | | | | |
| **Project Title** | Electro - Sustainable Electricity Model for Domestic Users | | | | | |
| **Supervisor’s Name** | Dr. Dinuni Fernando | | | | | |
| **Co-Supervisor’s Name** | Mr. Akila Gamage | | | | | |
| **Group Meeting Number** | 05 | **Date** | | 26/06/2021 | | |
| **Summary of work carried out during last two weeks** | | | | | | |
| 1. Resubmission of Technology Justification document. 2. Designed user interfaces of the mobile application. 3. Finalized with all the user interfaces in the system. 4. Started developing the user interfaces of the web application and the mobile application. 5. Started drawing Use case diagram, component diagram, class diagram and the ER diagram. 6. Started to make the interim report. 7. Started to make the interim presentation slides. | | | | | | |
| **Individual Contribution for last two weeks** | | | | | | |
| 1. T.W.T.Dulshan | * Prepared “Technology Justification-updated version” document * Designed the user interfaces in the mobile application * Developed user interfaces for the “Customer” in the web application * Started making the Interim report and the presentation slides | | | | | |
| 1. W.M.D.M.Y.Wickramanayaka | * Prepared “Technology Justification-updated version” document * Designed the user interfaces in the mobile application * Developed user interfaces for the “Customer” in the web application * Started making the Interim report and the presentation slides | | | | | |
| 1. A.V.Abeysuriya | * Prepared “Technology Justification-updated version” document * Designed the user interfaces in the mobile application * Developed user interfaces for the “Customer” in the web application * Started making the Interim report and the presentation slides | | | | | |
| 1. W.K.B.K.Madhushanka | * Prepared “Technology Justification-updated version” document * Designed the user interfaces in the mobile application * Developed user interfaces for the “Authentication for all users” and the “Landing page” in the web application * Started making the Interim report and the presentation slides | | | | | |
| 1. H.A.H.Vidushanka | * Prepared “Technology Justification-updated version” document * Designed the user interfaces in the mobile application * Developed user interfaces for the “Admin” in the web application * Started making the Interim report and the presentation slides | | | | | |
| **Meeting outcomes** | | | | | | |
| * Finalized with the technologies which we are going to use in the project. * Finalized the user interfaces of the system. * Agreed to develop user interfaces in the system. * Agreed to draw necessary diagrams and to make the interim report | | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | | |
| 1. T.W.T.Dulshan | * To do further modifications in the user interfaces of “Customer” in the web application * To develop user interfaces in the mobile application * To draw Use case diagram, component diagram, class diagram and the ER diagram * To make the Interim report and the presentation | | | | | |
| 1. W.M.D.M.Y.Wickramanayaka | * To do further modifications in the user interfaces of “Customer” in the web application * To develop user interfaces in the mobile application * To draw Use case diagram, component diagram, class diagram and the ER diagram * To make the Interim report and the presentation | | | | | |
| 1. A.V.Abeysuriya | * To do further modifications in the user interfaces of “Customer” in the web application * To develop user interfaces in the mobile application * To draw Use case diagram, component diagram, class diagram and the ER diagram * To make the Interim report and the presentation | | | | | |
| 1. W.K.B.K.Madhushanka | * To do further modifications in the user interfaces of “Authentication for all users” and the “Landing page” in the web application * To develop user interfaces in the mobile application * To draw Use case diagram, component diagram, class diagram and the ER diagram * To make the Interim report and the presentation | | | | | |
| 1. H.A.H.Vidushanka | * To do further modifications in the user interfaces of “Admin” in the web application * To develop user interfaces in the mobile application * To draw Use case diagram, component diagram, class diagram and the ER diagram * To make the Interim report and the presentation | | | | | |
| **Supervisor’s/ Co-Supervisor’s Remark (Through online Google form. Not need in this form)** | | | | | | |
|  | | | | | | |
| **Supervisor’s and Co- Supervisor’s opinion about the group progress (Through online Google form. Not need in this form)** | | | Satisfactory ☐ | | Unsatisfactory ☐ | |
| **Co-Supervisor’s** signature | | |  | | | |
| Supervisor’s signature | | |  | | | |
| **Any Other Notes (Email evidence/screenshot from supervisor)** | | | | | | |
|  | | | | | | |
| **Attendance of the group members** | | | | | | |
| **Student Name** | | | **Index No.** | | | **Signature** |
| 1). T.W.T.Dulshan | | | 18000487 | | |  |
| 2). W.M.D.M.Y.Wickramanayaka | | | 18001922 | | |  |
| 3). A.V.Abeysuriya | | | 18000053 | | |  |
| 4). W.K.B.K.Madhushanka | | | 18000967 | | |  |
| 5). H.A.H.Vidushanka | | | 18020862 | | |  |